## Slide 1: Project Management
April 2013
Inf Sys 3810 Information Systems Analysis Spring 2013
Understand Project Management Principles

## Slide 2: Introduction
Gary Obernuefemann
Business Consultant
HP
Notes: I am with HP Enterprise Services. We are a leading provider of IT services around the world.
HP is the world’s largest technology company. It brings together a portfolio that spans printing, personal computing, software, services and IT infrastructure to solve customer problems.
HP has over 320,000 employees world wide in over 170 countries.
Gary O.
I earned my undergraduate in 1982. I earned my MBA here at UMSL in ’88. I have been doing PM since 94.
My opinions only. However, we developed our presentation based on our experience and utilizing the PMI (Project Management Institute) - PMBOK.

## Slide 3: Today’s Goal and Agenda
Present Project Management and discuss the relationship between Analysis and Design and Project Management
Notes:   Analysis and design are only two pieces in a process to create a successful piece of software.
  One of the other pieces is project management. Our goal for today is to give you an appreciation for what project management is all about and how it relates to your project.
  We want to help you understand the relationship between the planning you are used to doing in your head with the formal planning required in Project Management.

## Slide 4: Your Turn
When someone says ‘project’ what comes to mind?
What is your class project assignment?
What is the hardest thing about your project?
What has been the biggest surprise so far about your project?

## Slide 5: Project Definition
A project is a temporary endeavor undertaken to create a unique product or service.
Notes: Building a building
Creating software
Running a campaign for political office
Starting a new business.

## Slide 6: Project Characteristics
Performed by People
Constrained by Resources
Planned, Executed and Controlled
Temporary and Unique (as opposed to operations, which are ongoing and repetitive)

## Slide 7: Successful Project
Meets or exceeds the customers requirements
Delivered on time
Within Budget
Notes: The problem isn’t in the definition of ‘success’, it is in the definition of ‘failure’.
If a project is 1 month late or 5% over budget, is that a failure or just disappointment?
According to the Standish Group, in their yearly 2011 CHAOS report on project management, found that 37% of all projects are successful (delivered on time, on budget, with required features and functions) , 42% were challenged (delivered late, over budget, and/or with less than the required features and functions), and 21% failed (cancelled prior to completion or delivered and never used). That means 63% of projects are ‘challenged’ in some way. Now Standish has a vested interest in reporting failures (because they sell a PM methodology) and others are debunking their definitions, data gathering/selecting techniques, and how they interpret the data but I won’t argue with their overall ranking numbers. A lot of projects have problems!!

## Slide 8: Project Management
The application of knowledge, skills, tools, and techniques to project activities to deliver a successful project.

## Slide 9: Project Management Vs. Project Methodology
Methodologies give you templates of things to do
Project management applies them to this project
Notes: What is needed for THIS project?
Does it save me time?
Is it a deliverable?
Does it contribute to the effectiveness of a later deliverable?
Good for people development?

## Slide 10: 5 Project Stages/Processes
Start Up / Initiating
Planning
Execution
Monitoring and Controlling
Close Down
Notes: Start Up / Initiating - Scope and Procedures
Planning - Defining activities and assigning them to people.
Execution - Carry out the plan. The product is created here.
Monitoring and Controlling - Tracking, Tracking, Tracking.
Close Down - Discontinue operation of the project in an orderly, controlled manner. Reassign people, not fired!

## Slide 11: Project to Development Relationship Model
Analysis
Design
Construction
Start-Up / Initiating
Planning
Execution
Monitoring
Controlling
Close-Down
Development Life Cycle
PM Stages / Processes
Notes: On the left is what you have been studying.
On the right is how it maps to the PM stages.
Each stage is iterative so it gets confusing!

## Slide 12: Roles of a Project Manager
Coordinator
Communicator
Leader
Negotiator
Planner
Notes: Others!
  Cheerleader
  Confessor
  Task Master
  Protector
90% of PM is communications!!
Measurement!!!

## Slide 13: Project Management Functions
Scope Management
Risk Management
Communications Management
Schedule Management
Human Resource Management
Quality Management
Cost Management
Procurement Management
Integration Management
Notes: 9 Project Management Functions
Scope - Shared expectations, Change Control, Making sure all required work, and only required work, is done.
Risk - Identification, Assessment, and Mitigation
Communication - Internal, External, When, Whom, What, How. Customer Relations
Schedule - On-Time. Proving it. Various calculations.
Human Resource - People
Quality - Plan for it. Be able to Prove it. Standards. Eyes of the beholder.
Cost - Budget vs. Actual. Various calculations.
Procurement – Subcontractor
Integration- Plan, Execute, Coordinate

## Slide 14: Scope Management
Ensure that the project includes all the work required, and only the work required, to complete the project successfully.
Notes: Project Scope is everything that goes into creating the product. What are you going to do and deliver (e.g., it includes testing, implementation, ...).
Requirements are what the user specifies as being needed. They can be functional, performance, quality, or process related.
No Gold Plating!!
No good deed goes unpunished.
What is the relationship between the requirements and the project scope?

## Slide 15: Scope
Have you or can you develop a 3 Sentence Scope Statement for your project.
If not, what do you need to complete one?
Notes: Do you have one? Do you know your scope?

## Slide 16: Change Control
Ensure that changes are agreed upon.
Determine when scope change is desired/has occurred.
Managing the change through all other processes (schedule, cost, quality).
Notes: Change in a project is inevitable and it is NOT bad. However, it must be managed!

## Slide 17: Risk Management
The process of identifying, analyzing, and responding to project risk.
Risk is an uncertain event or condition that will have an effect on the project. It has a cause and an effect and a consequence to cost, schedule, or quality.
What is the biggest risk on your project?
Notes: Identify
Analysis
Mitigation
Monitor and Control
Known vs. Unknown
Risk vs. Reward (fast schedule)
Not just CYA

## Slide 18: Communications Management
Ensure the timely and appropriate generation, collection, dissemination, storage, and ultimate disposition of project information.
Who needs to know what? When do they need to know it? How will it be communicated and by Whom?
Notes: Sending and Receiving Communication
Have to plan up front
Across all levels and organizations
Appropriateness!!!

## Slide 19: Communications Management
What is your communication plan?
What is the Frequency/Method/Content of communication with
Dr. Sauter?
The Customer?
Each other?
Notes: Who is responsible to make sure it gets done?

## Slide 20: Schedule Management
Ensure the timely completion of the project.
Identify the specific activities that must be performed to meet deliverables.
Document dependencies
Estimate the time to complete an activity
Schedule development (start and end dates)
Schedule control
What is the Critical Path/Milestones for your class project?
Notes: Know where you are at!
Know your critical path!
Some think this is Project Management. It is only one piece.

## Slide 21: Schedule Management
When is your next deliverable due to Dr. Sauter? The customer?
When is your final delivery due to Dr. Sauter? The customer?
What is your critical path and who is on it?

## Slide 22: Resource Management
Make the most effective use of the people involved in the project.
Planning
Acquisition
Development
Notes: This involves sponsors, end users, suppliers, individual performers.

## Slide 23: Quality Management
The processes required to ensure the project will satisfy the needs for which it was undertaken.
Identify what to measure
Periodically review the project
Monitor specific results to determine if they meet the relevant quality standards.
Notes: Sox? Planned quality. Not Testing.
ISO9000
CMMI
Six Sigma
Walkthroughs
Sign offs
Coding Standards
Meeting Minutes

## Slide 24: Cost Management
Ensure the project is completed within the approved budget
Notes: Resources
  Experience levels
  Vacation, Sick, Quit
Equipment
  Hardware, Software, Office Space, Copiers, Phones
Software licenses (for the customer or the project)
What you use
  Cycles, Electricity, ...
Fixed Price, T&M, Fixed Resources
Define what is included and what isn’t.

## Slide 25: Procurement Management
Acquire goods and services to attain project activities from outside the performing organization.
(aka Vendor Management, Subcontractor Management, Supplier Management)
Notes: Getting more important!! This can be used to transfer or mitigate risk
Procurement Planning - what is needed when
Solicitation Planning - requirements
Solicitation
Selection
Administration
Closeout

## Slide 26: Characteristics of Effective Project Management
Effectively plan the project
Accurately monitor and communicate the project progress
Ensure that all requirements are met
Ensure the project is on time and within budget
Schedule resources effectively
Manage changes to the project
Notes: How

## Slide 27: What does all this mean to you?
You know what you are supposed to be working on and when it is due
You know what is going on in the project
You know how to communicate your status
You know the critical path items and the critical success factors for the project.

## Slide 28: Benefits
Projects delivered on time and within budget that meet customers expectations.
No more death marches
Success can be duplicated. Failures can be learned from.
Return business

## Slide 29: INF SYS 6847 : FINANCIAL AND PROJECT MANAGEMENT
Prerequisite: IS 5800 Management Information Systems
Develop an understanding of the concepts attendant to project management
Develop an understanding of the steps in a comprehensive project management plan that spans the planning and execution stages
Develop an understanding of and an ability to apply state of the art project management practices and tools, with an emphasis on the operations research and mathematical tools used in the IS and Logistics and Operations Managment communities for project management

## Slide 30: To be successful in PM ...
Using a methodology and working with the customer, develop a plan and execute it with defined tools and procedures.
Piece of cake! 
Notes: Stamp out unsuccessful projects!!

## Slide 31: Questions/Comments?